## Slide 1
Name | Ahmed Mahmoud Abdelazim Allam
Code | NEXT81_ONL1_ERB8_M1d
Student ID | 21026939
0ahmed.m.allam0@gmail.com
Land
reclamation
project

## Slide 2
Name | Ahmed Mahmoud Abdelazim Allam
Code | NEXT81_ONL1_ERB8_M1d
Student ID | 21026939
0ahmed.m.allam0@gmail.com
Land
reclamation
project

## Slide 3
Our company, Green Horizon, specializes in land reclamation, including well drilling, solar energy installations, and agricultural landscape projects. We have received a request from AgriCorp, a local agricultural business, to reclaim a parcel of land for agricultural use. This project presents a significant opportunity for us.
The land currently lacks essential utilities, including water and electricity, and requires comprehensive development before planting crops. Our goal is to prepare the site for sustainable agricultural production, ensuring all necessary infrastructure is in place.
Name | Ahmed Mahmoud Abdelazim Allam
Code | NEXT81_ONL1_ERB8_M1d
Student ID | 21026939
Situation
Land
reclamation
project

## Slide 4
Situation: Our company, Green Horizon, specializes in land reclamation, including well drilling, solar energy installations, and agricultural landscape projects. We have received a request from AgriCorp, a local agricultural business, to reclaim a parcel of land for agricultural use. This project presents a significant opportunity for us.
The land currently lacks essential utilities, including water and electricity, and requires comprehensive development before planting crops. Our goal is to prepare the site for sustainable agricultural production, ensuring all necessary infrastructure is in place.
Name | Ahmed Mahmoud Abdelazim Allam
Code | NEXT81_ONL1_ERB8_M1d
Student ID | 21026939
Impact :
1-Economic Growth: Increased agricultural productivity can lead to job creation and a boost in the local economy.
2-Food Security: Over time, improved agricultural output can enhance food availability and security in the region.
3-Community Well-being: Long-term engagement in sustainable practices can lead to stronger community ties and improved health outcomes.
4-Environmental Sustainability: The project can contribute to long-term ecological balance by promoting renewable energy use and sustainable land practices.
Effect:
1-Soil Quality Improvement: The process of land reclamation often includes adding nutrients and organic matter, leading to healthier soil.
2-Utility Installation: The immediate effect of installing water and electricity infrastructure enables agricultural activities.
3-Biodiversity Changes: The introduction of native plants and the removal of invasive species can directly affect local flora and fauna.
4-Local Air Quality Improvement: With sustainable practices in place, the air quality may improve due to reduced pollution from conventional farming methods.
W
O
T
S

## Slide 5
Situation: Our company, Green Horizon, specializes in land reclamation, including well drilling, solar energy installations, and agricultural landscape projects. We have received a request from AgriCorp, a local agricultural business, to reclaim a parcel of land for agricultural use. This project presents a significant opportunity for us.
The land currently lacks essential utilities, including water and electricity, and requires comprehensive development before planting crops. Our goal is to prepare the site for sustainable agricultural production, ensuring all necessary infrastructure is in place.
Impact :
1-Economic Growth: Increased agricultural productivity can lead to job creation and a boost in the local economy.
2-Food Security: Over time, improved agricultural output can enhance food availability and security in the region.
3-Community Well-being: Long-term engagement in sustainable practices can lead to stronger community ties and improved health outcomes.
4-Environmental Sustainability: The project can contribute to long-term ecological balance by promoting renewable energy use and sustainable land practices.
Effect:
1-Soil Quality Improvement: The process of land reclamation often includes adding nutrients and organic matter, leading to healthier soil.
2-Utility Installation: The immediate effect of installing water and electricity infrastructure enables agricultural activities.
3-Biodiversity Changes: The introduction of native plants and the removal of invasive species can directly affect local flora and fauna.
4-Local Air Quality Improvement: With sustainable practices in place, the air quality may improve due to reduced pollution from conventional farming methods.
S
W
O
T

## Slide 6
SWOT
Strength
-Expertise: Green Horizon has specialized knowledge in land reclamation, well drilling, and solar energy installations. -Sustainable Practices: The project promotes sustainable agricultural methods, aligning with current environmental trends. -Community Support: Local agricultural businesses like AgriCorp are interested in collaboration, enhancing community ties. -Potential for Innovation: Opportunities to implement new technologies in water management and renewable energy.
Opportunities
-Market Demand: Growing demand for organic produce can enhance the viability of the reclaimed land. -Government Incentives: Availability of grants and subsidies for sustainable projects can help offset costs. -Technological Advancements: Innovations in agricultural technology and renewable energy can improve efficiency and yield. -Partnerships: Potential for partnerships with environmental organizations or research institutions for further support.
Weakness
-Initial Costs: High upfront investment required for infrastructure development and soil remediation. -Limited Resources: Potential constraints in manpower and equipment during peak project phases. -Dependence on Utilities: The project relies on establishing water and electricity supplies, which may face regulatory hurdles. -Time Constraints: The complexity of the project could lead to delays in achieving goals.
Threats
-Regulatory Challenges: Compliance with environmental regulations can pose obstacles and delays. -Climate Change: Extreme weather events may impact agricultural viability and project timelines. -Competition: Other companies may also seek to reclaim land for agricultural purposes, increasing competition. -Market Fluctuations: Changes in market prices for agricultural products could affect profitability.
W
O
T
S

## Slide 7
Soil Improvement Goal:
Increase the soil health index to 75 or higher by the end of the sixth month.
Water and Electricity Installation Goal:
Achieve 80% of energy needs met by solar panels and establish reliable water sources by the end of month 8.
Crop Planting Goal:
Successfully plant at least 5 different crop types by the end of the first planting season.
Budget Monitoring Goal:
Keep project expenses within 10% of the original budget by monitoring the percentage used at the halfway point.
SMART Goal

## Slide 8
Objective 1: Ensure the project is completed within budget and timeline.
Key Result 1: Maintain project costs within 10% of the original budget.
Key Result 2: Complete all phases of the project by the end of month 10.
Key Result 3: Conduct bi-weekly project reviews to monitor progress and address issues promptly.
OKRs
Objective 2: Ensure Project Completion Within Budget and Timeline
Key Result 1: Maintain project expenses within 10% of the original budget throughout the project.
Key Result 2: Complete all project phases by the end of month 20.
Key Result 3: Conduct bi-weekly project reviews to address issues promptly and keep the project on track.

## Slide 9
Objective 1: Ensure the project is completed within budget and timeline.
Key Result 1: Maintain project costs within 10% of the original budget.
Key Result 2: Complete all phases of the project by the end of month 10.
Key Result 3: Conduct bi-weekly project reviews to monitor progress and address issues promptly.
OKRs
Objective 2: Ensure Project Completion Within Budget and Timeline
Key Result 1: Maintain project expenses within 10% of the original budget throughout the project.
Key Result 2: Complete all project phases by the end of month 20.
Key Result 3: Conduct bi-weekly project reviews to address issues promptly and keep the project on track.
Stakeholders

## Slide 10
Objective 1: Ensure the project is completed within budget and timeline.
Key Result 1: Maintain project costs within 10% of the original budget.
Key Result 2: Complete all phases of the project by the end of month 10.
Key Result 3: Conduct bi-weekly project reviews to monitor progress and address issues promptly.
OKRs
Objective 2: Ensure Project Completion Within Budget and Timeline
Key Result 1: Maintain project expenses within 10% of the original budget throughout the project.
Key Result 2: Complete all project phases by the end of month 20.
Key Result 3: Conduct bi-weekly project reviews to address issues promptly and keep the project on track.

## Slide 11
Medium
Low
High
Medium
Low
Cultural and Heritage Organizations
Health Organizations
Local Media
Research Organizations
Local Universities
Agricultural Consultants
Local Environmental Groups
Contractors and Laborers
Agricultural Experts
Suppliers
Local Media Outlets
Investors or Financiers
Banks or Financial Institutions
Environmental NGOs
Local Farmers
Community Members
AgriCorp
Local Government Officials
Ministry of Agriculture
Ministry of Environment
Power
Interest
High

## Slide 12
Medium
Low
High
Medium
Low
Cultural and Heritage Organizations
Health Organizations
Local Media
Research Organizations
Local Universities
Agricultural Consultants
Local Environmental Groups
Contractors and Laborers
Agricultural Experts
Suppliers
Local Media Outlets
Investors or Financiers
Banks or Financial Institutions
Environmental NGOs
Local Farmers
Community Members
AgriCorp
Local Government Officials
Ministry of Agriculture
Ministry of Environment
Power
Interest
High
RACI Chart

## Slide 13
Cultural and Heritage Organizations
Health Organizations
Research Organizations
Local Universities
Local Environmental Groups
Contractors and Laborers
Agricultural Experts
Suppliers
Local Media Outlets
Investors or Financiers
Banks or Financial Institutions
Environmental NGOs
Local Farmers
Community Members
AgriCorp
Local Government Officials
Ministry of Agriculture
Ministry of Environment
Power
Interest
High
Medium
Low
High
Medium
Low
Cultural and Heritage Organizations
Health Organizations
Local Media
Research Organizations
Local Universities
Agricultural Consultants
Local Environmental Groups
Contractors and Laborers
Agricultural Experts
Suppliers
Local Media Outlets
Investors or Financiers
Banks or Financial Institutions
Environmental NGOs
Local Farmers
Community Members
AgriCorp
Local Government Officials
Ministry of Agriculture
Ministry of Environment
Power
Interest
High

## Slide 14
Interest
Project Charter

## Slide 15
Interest
Project planning

## Slide 16
Interest

## Slide 18
104
34
32
2
0.3.2.1
106
72
Start
14
0
14
0.1.1.1
14
0
0
23
14
9
0.1.1.2
23
0
14
110
26
23
3
0.5.1.3
113
87
27
25
23
2
0.4.2.1
29
4
95
25
23
2
0.5.1.2
97
72
26
23
3
0.4.1.1
26
0
23
102
24
23
1
0.5.1.1
103
79
26
29
26
3
0.4.1.2
29
0
103
26
24
2
0.2.1.1
105
79
97
30
25
5
0.3.1.1
102
72
102
32
30
2
0.3.1.2
104
72
105
29
26
3
0.2.2.2
108
79
109
25
24
1
0.2.1.2
110
85
106
35
34
1
0.3.2.2
107
72
107
37
35
2
0.3.3.2
109
72
29
77
29
48
0.4.2.2
77
0
105
81
77
4
0.5.2.1
109
28
109
77
32
0.4.2.3
109
0
77
110
79
77
2
0.1.2.1
112
33
112
80
79
1
0.1.2.2
113
33
110
109
1
0.3.3.1
110
109
0
108
31
29
2
0.5.2.2
110
79
112
110
2
0.2.2.1
112
110
0
Finish 113
113
112
1
0.2.3.1
113
112
0
113
112
1
0.2.3.2
113
112
0
CP: Start -> 0.1.1.1 -> 0.1.1.2 -> 0.4.1.1 -> 0.4.1.2 -> 0.4.2.2 -> 0.4.2.3 -> 0.3.3.1 -> 0.2.2.1 -> 0.2.3.2/0.2.3.1 -> Finish

## Slide 22
Potential Risks
Management
Materials
Environment
People
Equipment
Processes
Availability of quality organic materials for soil enhancement
Transportation challenges for delivering materials to the site
Variability in seed quality for planting
Lack of clear communication among stakeholders
Budget constraints limiting project scope
Difficulty in measuring project progress and success
Unpredictable weather patterns affecting project timelines
Presence of invasive species complicating reclamation efforts
Potential for soil erosion due to proximity to the river
Limited access to advanced agricultural technology
Need for specialized machinery for soil restoration and drainage
Maintenance issues with existing equipment
Delays in regulatory approvals and permits
Inefficient project management practices
Inadequate planning for utility installation (water, electricity)
Lack of skilled labor for specialized tasks
Insufficient training programs for staff
Community resistance to changes in land use

## Slide 27
Questions ?!

## Slide 28
Questions ?!
Thanks !
Ahmed Mahmoud Allam
0ahmed.m.allam0@gmail.com
+201009854899